|  |  |
| --- | --- |
| Project Status Report |  |

# Project Name: Full Stack Observability Assessment

Reporting Period: April 7 to April 11, 2025

Prepared By: Carlin Preun

Date: April 11, 2025

|  |  |
| --- | --- |
| **Executive Summary** | The project is progressing as planned. This week the SOW for Phase 1&2 was signed and access to VMMDs and Atlassian Cloud was set up. |
| Overall Status | * **On Track ():** Project progressing as planned. |
| Issues: | No Issues |
| Key Accomplishments This week | * Phase 1&2 SOW signed * Access to VMMDs and Atlassian Cloud * Started deliverables and Jira tasks review following IGM delivery model |
| Milestones planned this week, but not achieved with variance: | None |
| Milestones planned for next week: | * Continue deliverables and Jira tasks then review with stakeholders once completed * Standards, architecture, and deployment pattern review with Michael |
| Areas/questions for discussion: |  |
| Last week’s issues forwarded to this week: | No Issues |