|  |  |
| --- | --- |
| Project Status Report |  |

# Project Name: Full Stack Observability Assessment

Reporting Period: June 2 to June 6, 2025

Prepared By: Carlin Preun

Date: June 6, 2025

|  |  |
| --- | --- |
| **Executive Summary** | The project is behind schedule. This week RUM was successfully tested in a lower Online Access environment, and data is now being ingested into Datadog. RUM is incompatible with the Advisor Portal, and alternatives are being explored. ControlUp data is also now being ingested and visualized. Work has begun on Advisor Portal and Executive dashboard mockups, and a meeting with the ServiceNow team was held to align on the organization and classification of services. Review of CMOD instrumentation targets and methods has been pushed to next week. |
| Overall Status | * **At Risk:** Some issues may affect timeline, budget, or scope, but are manageable. |
| Issues: |  |
| Key Accomplishments this week | * ControlUp data ingested and visualized in Datadog * RUM data from Online Access ingested and visualized in Datadog * Advisor Portal dashboard mockup created and reviewed * ServiceNow meeting held to review organization and classification of services |
| Milestones planned this week, but not achieved with variance: | * Scope of CMOD observability defined and solution design completed **(one week)** |
| Milestones planned for next week: | * Meeting with CMOD team to review instrumentation targets and method * VP and Exec-level dashboard mockups review with Trevor * Meeting with OA RUM team regarding user session tracking (schedules permitting) |
| Areas/questions for discussion: |  |
| Last week’s issues forwarded to this week: |  |