|  |  |
| --- | --- |
| Project Status Report |  |

# Project Name: Full Stack Observability Assessment

Reporting Period: June 9 to June 13, 2025

Prepared By: Carlin Preun

Date: June 13, 2025

|  |  |
| --- | --- |
| **Executive Summary** | The project is behind schedule. This week the VP overview dashboard and Exec-level Advisor Portal dashboard were reviewed with Trevor. Efforts will now focus on populating the Advisor Portal dashboard and filling in gaps by the end of June. Additional SMEs will need to be identified and engaged to identify and explain data resources within Advisor Portal. A dashboard review meeting is planned for Monday with Sheldon’s team. The CMOD team was engaged this week and instrumentation targets identified, however due to Datadog Agent limitations the scope of what can be instrumented is limited. Follow-up meetings with Datadog are planned for next week to discuss alternatives. |
| Overall Status | * **At Risk:** Some issues may affect timeline, budget, or scope, but are manageable. |
| Issues: | * Identifying and securing time with SMEs |
| Key Accomplishments this week | * VP and Exec-level dashboard mockups reviewed with Trevor * Meeting with CMOD team to identify instrumentation targets * Resiliency meeting with Doug and Chris to review use of ServiceNow, CMDB and SLOs * Salesforce performance events parsed and visualized |
| Milestones planned this week, but not achieved with variance: |  |
| Milestones planned for next week: | * Meeting with OA RUM team regarding user session tracking * Meeting with CMOD team to discuss current troubleshooting process * Meeting with Datadog to discuss AIX monitoring alternatives * Dashboard review meeting with Sheldon leadership team * ServiceNow/CMDB follow-up meeting with Doug and Chris * Identification of Salesforce resources within event logs |
| Areas/questions for discussion: |  |
| Last week’s issues forwarded to this week: |  |