|  |  |
| --- | --- |
| Project Status Report |  |

# Project Name: Full Stack Observability Assessment

Reporting Period: March 10 to March 14, 2025

Prepared By: Carlin Preun

Date: March 14, 2025

|  |  |
| --- | --- |
| **Executive Summary** | The project is progressing as planned. This week assessment interviews were conducted with the L1 Support Team and Michael Da Silva. Documentation and analysis of gathered data is progressing with a draft assessment report being assembled. |
| Overall Status | * **On Track ():** Project progressing as planned. |
| Issues: | No Issues |
| Key Accomplishments This week | * Conducted assessment interviews with: * L1 Support Team * Michael Da Silva (observability wiki) * Validating gathered data against ORATs * Working on first draft of assessment report * Created 1st draft of SOW for Phase 1&2 deliverables and shared with Susan |
| Milestones planned this week, but not achieved with variance: | * No meeting with Ab Initio Team, out of scope for this phase. * No dashboard review meeting with QA Team, out of scope for this phase. |
| Milestones planned for next week: | * Continue validating SLEs against ORATs * Finish first draft of assessment report for March 24 * Confirm SOW for Phase 1&2 deliverables |
| Areas/questions for discussion: |  |
| Last week’s issues forwarded to this week: | No Issues |