|  |  |
| --- | --- |
| Project Status Report |  |

# Project Name: Full Stack Observability Assessment

Reporting Period: March 17 to March 21, 2025

Prepared By: Carlin Preun

Date: March 21, 2025

|  |  |
| --- | --- |
| **Executive Summary** | The project is progressing as planned. This week analysis has continued and the draft assessment presentation has been assembled and validated with Danny Mistry and Michael Da Silva. SOW has been confirmed for phase 1&2 deliverables. |
| Overall Status | * **On Track ():** Project progressing as planned. |
| Issues: | No Issues |
| Key Accomplishments This week | * Completed 1st draft of assessment presentation, validated with Danny Mistry and Michael Da Silva * SOW confirmed for Phase 1&2 deliverables |
| Milestones planned this week, but not achieved with variance: | None |
| Milestones planned for next week: | * Presentation of assessment and roadmap to Susan and Trevor * Arrange to present at Andrew McKinney table for next steps buy-in of his VP team |
| Areas/questions for discussion: |  |
| Last week’s issues forwarded to this week: | No Issues |