|  |  |
| --- | --- |
| Project Status Report |  |

# Project Name: Full Stack Observability Assessment

Reporting Period: March 24 to March 28, 2025

Prepared By: Carlin Preun

Date: March 28, 2025

|  |  |
| --- | --- |
| **Executive Summary** | The project is progressing as planned. This week presentation of the assessment and roadmap to Susan and Trevor has been completed, and assembly of the framework for phase 1&2 deliverables has started. |
| Overall Status | * **On Track ():** Project progressing as planned. |
| Issues: | No Issues |
| Key Accomplishments This week | * Presentation of assessment and roadmap to Susan and Trevor * Assembly of the framework for phase 1&2 deliverables |
| Milestones planned this week, but not achieved with variance: | None |
| Milestones planned for next week: | * Completion of the framework for phase 1&2 deliverables * Arrange to present at Andrew McKinney table for next steps buy-in of his VP team |
| Areas/questions for discussion: |  |
| Last week’s issues forwarded to this week: | No Issues |